Facilities Planning Committee

August 23, 2019

Attendees:  	Sal Cintorino, George Claffey, Dr. Marianne Fallon, Julie DeFalco, Jim Grupp, Carolyn Magnan, Anna Suski-Lenczewski

Parking

- Currently in Phase I of 3 phase plan

  - Phase II Foundation looking at acquiring property,

  - New garage will be a CHEFA facility but can be used by everyone (50/50 split students and faculty/staff)

Davidson Hall

- Discussions on space within Davidson, relocate Ana Grace office near Founders Hall?

- Relocate CFO to 2nd floor

- Human Resources no room for growth in suite

- Looking to establish connectivity at front entrance/which office should be seen first

- Meetings will be held with Davidson Hall stakeholders to determine short and long term plans

New Hires

- Anticipated hires accommodated

- Discussion on adjunct spaces, possibly cubes for privacy, identify where this type of set up could work

Memorial Hall Esports

- Room complete, available for academics that require this type of environment

Huang Recreation Center

- Meeting with BOR regarding delays/contract damages

Psychological Sciences

- Lab relocated to Marcus White

- Research lab complete in September

Willard DiLoreto

- Writing Center to be renovated outside of project and complete during semester break

- D404 to continue as space for literacy festival

School of Business

- Relocate S. Kliger back to campus

As May Arise

- Request from Student Center for safety improvements at Semesters (mechanical blinds, cost commitment)

- M. Fallon discussed Copernicus faculty offices, (1) adjunct space in entire building/swing space available in the Library for adjunct space

- Request from P. Tucker to for increased capacity in computer classrooms, requires funding for furniture and additional wiring (estimate $35-$40k per room)

Respectfully Submitted,

Rene Karas