Facilities Planning Agenda

October 30, 2025

- Library

    - Honors Program Space:  signage/furniture to be installed

    - Building envelope/window repair study-additional testing

    - Physics classroom: new flooring to be installed over semester break

- Copernicus Hall

    - Hospital Corridor Project:  select work in progress

    - Health Education Clinic Phase II:  currently out to bid

    - Fifth floor 534 and 50303:  collaborative spaces for Science club and faculty complete

- Memorial Hall

    - MEP project nearing substantial completion

    - Constitution room:  gathering proposals for room refresh

    - Connecticut room:  gathering proposals for room refresh

- Carroll Hall Lab School

    - Remaining furniture to be installed in mid-November

    - Signage

- Maria Sanford

    - 207/209-Math adjunct space and Math emporium. New ceiling/lighting/power/AC progress

- Willard DiLoreto

    - Former Transfer and Articulations space

    - Wellness Center Improvements (grant funded)

- Other Projects

    - Energy Center updates

    - Lock replacements

- Winter Break Projects

    - Vance Residence Hall:  select lounge flooring replacement

    - Residence Halls:   Misc flooring/furniture

- Major Events

    - Winter Commencement (12/13)

- As may arise