Facilities Planning Agenda

January 22, 2026

- Library

    - Building envelope/window repair study-final report being evaluated

    - Physics classroom: new classroom complete for use

    - Artwork installation commenced over semester break and continues

- Copernicus Hall

    - Hospital Corridor Project:  select work in progress

    - Health Education Clinic Phase II:  bid results in, submittals in process

    - Future lab renovations to be determined with Provost

- Memorial Hall

    - MEP project nearing substantial completion

    - Constitution room: abatement complete, refresh purchase orders have been issued for work to take place in Jan/Feb

    - Connecticut room:  gathering proposals for room refresh

- Carroll Hall Lab School

    - Awaiting Fire Marshal egress/code compliance sign off

    - New canopy installed

- Willard DiLoreto

    - Former Transfer and Articulations space

    - Wellness Center Improvements (grant funded)-select work in progress

- Other Projects

    - Energy Center updates ongoing

    - Lock replacements ongoing

    - Davidson Torp Theater dimming system replacement/Alertus

- FY 27 Budget Process submission requests

    - AIH 116-drain/water supply and equipment

    - Maloney-Black Box Theater select flooring/painting

    - Maria Sanford-renovate 211 (adjunct faculty office space)

    - Copernicus-Planetarium space simulator replacement

- Major Events

    - January 23rd:  MLK Breakfast

    - Date TBD:   Shelter In Place

    - March 28th:  Admitted Students Day

    - April 11th :  Spring Open House

    - May 16th:  Commencement