# Facilities Planning Committee

# January 22, 2026

# Via Teams

Attendees:     	Sal Cintorino, Vice President of Operations
Lisa Bucher, Chief Budget & Compliance Officer

J. Dahn, Provost Office

Hank Altman, University Architect

Dr. Robbin Smith, Faculty Senate

Steve VanVoorhis, Director of Facilities Management

Sarah Petras, UPBC

Dr Michael Russo, Interim VP Student Affairs

Dr. Stephen Adair, Faculty Senate

Stacey Votto, Vice President Regulatory Affairs

Dr George Claffey, Vice President for Technology and Strategic Initiatives

Library

- Reviewing report on building envelope/window study for water infiltration

- Physics classroom adjustments to 1st and 3rd floor spaces to accommodate classroom and lab space

- Library Annex artwork installation substantially complete

Copernicus

- Hospital Corridor-overview of project

- Health Education Clinic:  overview of space, demonstration kitchen for instructional purposes, located behind existing clinic space.  Construction commencing anticipate completion for Summer 26.

- Review of potential lab spaces for renovations

Memorial Hall

- Challenges with MEP project and balancing of air flow

- CT & Constitution Room refreshes

- Dr Smith inquired about the wall voids not covered in project.  CCSU requested a TCO with no date for these repairs to fully run building.

Carroll Hall

- Overview of Lab School space, addition of new canopy entrance to mitigate falling ice concerns.  Code requires a dedicated egress for children, set of steps will be added.  Children will not use the space until the egress is complete.

Willard DiLoreto

- Former Academic Articulations space, create additional offices for Transfer Services

- Counseling and Wellness work in progress

Other

- Overview of fuel cell tie in

- Failed equipment resulted in a loss of the switch that manages campus chilled water

- Some locking control systems are at end of life and end of support, 2 buildings completed as a Lenel pilot, changing front door readers and encrypting to make more difficult to impersonate card (students have found ways to replicate).

FY27 Budget Requests (to go thru the budget process)

- AIH 116-for drain/water supply, may need special “reserve” per DCS due to product generated

- Maloney-Black Box select flooring/painting

- Maria Sanford-renovate 211 adjunct faculty office

- Copernicus Planetarium equipment-15 year old used piece

Respectfully Submitted,

Rene Karas