# Facilities Planning Committee

# January 22, 2026

# Via Teams

Attendees:     	Sal Cintorino, Vice President of Operations
Lisa Bucher, Chief Budget & Compliance Officer

J. Dahn, Provost Office

Hank Altman, University Architect

D. Hudgen, Regulatory Affairs

Dr. Kim Kostelis, Provost

Dr. Robbin Smith, Faculty Senate

Karen Arborio, Coordinator of Capital Projects

Steve VanVoorhis, Director of Facilities Management

Chris Wethje, Chief Human Resources Officer

Sarah Petras, UPBC

Library

- Update on Honors Space

- Ongoing testing of building envelope for water infiltration

- Physics classroom to be completed over semester break

Copernicus

- Hospital Corridor-design in progress similar to what was seen at Univ of Delaware

- Health Education Clinic Phase II-rear of existing Clinic space to create flexible space, meditation room and other areas

Memorial Hall

- Currently there is a temporary certificate of occupancy for the MEP project.  The State Fire Marshal is questioning where ceilings and wall meet as new code indicates they need to go to the deck. After the MEP project, CCSU will need to complete this work.

- Constitution and CT Room refresh

Carroll Hall

- Lab School tours being conducted, overview of space.  Teacher candidate programs can directly benefit.

Maria Sanford

- Rooms 207 and 209, created adjunct space and math emporium

Willard DiLoreto

- Former Academic Articulations space, create (3) offices and (1) adjacent space, cost estimates being developed

- Counseling and Wellness potential start over holiday break.  Focus on front lobby space and collaboration room.

Other

- Energy Center deferred maintenance, goal to get efficiency as high as possible.

- Lock replacements campus wide to replace systems that are no longer supported, phase I residence halls.

- Facilities website:  update FPC section

- Dr Smith’s class is working on proposals for outdoor spaces with improved ADA/planting, using Google maps,

  - Bassett green space

  - MCRH green space

  - Vance Green

  - Supple Way

- Reminder about project submission process

Respectfully Submitted,

Rene Karas