# Facilities Planning Committee

# March 5, 2026

# Via Teams

Attendees:     	Sal Cintorino, Vice President of Operations
J. Dahn, Provost Office

Hank Altman, University Architect

Steve VanVoorhis, Director of Facilities Management

James Whittemore, UPBC

Dr Michael Russo, Interim VP Student Affairs

Stacey Votto, Vice President Regulatory Affairs

Dr George Claffey, Vice President for Technology and Strategic Initiatives

Chris Wethje, Chief Human Resources Officer-

Karen Arborio, Coordinator of Capital Proj & Fac Planning

Dr Kim Kostelis, Provost

Library

- Artwork installation in progress

Copernicus

- Roof and building envelope will require a future project

- Review of Hospital Corridor project, develop cost estimates for next meeting

- Health Education Clinic

  - Rehab room, meditation room

  - Lieve streaming/recording similar to a Hyflex classroom

- Working with Provost to determine next set of labs for renovation

Memorial Hall

- Working on proposals for CT room refresh

- Constitution room refresh complete

Carroll Hall

- Basement space has been transformed.  Canopy and egress stairs to be installed.

Willard DiLoreto

- Former Academic Articulations space, create additional offices for Transfer Services

- Counseling and Wellness work in progress/working on phase II documents for bidding

Other

- Continue to grow in housing enrollment will require additional furniture and space changeover

- Post-COVID has seen an increased demand for singles, move away from non-medical singles

- Energy Center-continued work in tunnel

- Lock replacements ongoing-moving from 1st and 2nd generation systems to 5th and 6th gen, potentially one day via phone app, greater usability, as well as safety and security

- Davidson 103-flooring replacement

- Library book weeding project ongoing with Provost office

- Student bridge project-various departments working together, bridge will be put near Central Oval

- Devil’s Den Yella’s renovation this summer will use part of Bellin

- Anatomy tables for multiple disciplines are on site/determining location

FY27 Budget Requests (to go thru the budget process)

- AIH 116-for drain/water supply, may need special “reserve” per DCS due to product generated

- Maloney-Black Box select flooring/painting

- Maria Sanford-renovate 211 adjunct faculty office

- Copernicus Planetarium equipment-15 year old used piece

Respectfully Submitted,

Rene Karas