Facilities Planning Committee

January 25, 2023

Via Teams

Attendees:     	 Sal Cintorino, Chief Operations Officer

Hank Altman, University Architect

Dr. Kim Kostelis, Interim Provost

Dr. Frederic Latour, Faculty Senate President

Jim Grupp, Director of Facilities Management

Stacy Votto, University Counsel

Dr. Kellie Byrd Danso, Vice President of Student Affairs

Dr. George Claffey, Chief Information Officer

Dr. Craig Wright, Vice President for Equity and Inclusion

Kathy Poirier, UPBC Representative

Lisa Bucher, Chief Budget and Compliance Officer

J. Dahn, Provost Office

Copernicus Community Clinic

- Some work taking place, bids being sought for other work

Welte Hall

- Minor work complete, additional work as rooms are free

Charter Oak

- Building may revert to CCSU sooner than anticipated, relocate Admissions and other areas

Library Annex

- Project currently over budget, BOR working on transfer of additional funds to this project

Vance Academic Center

- Meeting to be scheduled with impacted groups

Davidson Hall

- Some renovation work to commence

Copernicus Hall

- Review space with faculty to meet tech and lab needs

Memorial Hall

- Technical issues with drawings for mechanical project

- Looking to avoid full shutdowns and will need summer shutdowns

Spring 2023 Projects

- Ramp at Marcus White looking at replacement

- Charter Oak

- Car counting system in Willard DiLoreto Garage

Other Items

- Dr LaTour inquired if some groups in Marcus White could be relocated to create space for Math faculty (former Alumni Office, etc)/other potential relocations

- Reminder to keep students updated about Student Center roof drum repairs

- K. Poirier to have meeting with student groups to discuss “hoteling” space options

- Upcoming Events

  - Spring Kick Off 1/27/23

  - Grad Open House 3/4/23

  - Accepted Students Day 3/24/23

  - Undergrad Open House 4/15/23

  - Accepted Students Day 4/29/23

- Next meeting:  spaces to review/renovations

Respectfully Submitted,

Rene Karas