Facilities Planning Committee

September 21, 2022

Via Teams

Attendees:      Sal Cintorino, Chief Operations Officer

Dr. Frederic Latour, Faculty Senate President

Anna Suski-Lenczewski, Chief Human Resources Officer

Hank Altman, Campus Architect

Jim Grupp, Director of Facilities Management

Stacy Votto, University Counsel

Dr. Kellie Byrd Danso, Vice President of Student Affairs

Dr. George Claffey, Chief Information Officer

Dr. Craig Wright, Vice President for Equity and Inclusion

Library Annex

- Working on getting project into budget, this is the last 2020 program project

Vance Academic Center

- Business Analytics area complete, continue to look at bringing groups together

Carroll Hall

- Drop In Center grand opening on 9/23, serving as a learning atmosphere for younger children, future work on space for older children

Davidson Hall

- Working on estimates for Provost suite and continued improvements and changes to building

Applied Innovation Hub

- XR Lab is the first of its kind in CT.  An augmented virtual and mixed reality simulated environment that can serve multiple disciplines

- Legal issues with construction contractor of the AIH building

Copernicus Hall

- Community Clinic-estimated 3,000 sf space tentative opening for spring semester

- Improvements to other lab space as part of backfill project

Other

- Parking system being worked on for Willard DiLoreto Garage, our goal is to have this system in all garages

- Department growth/space needs please let Facilities know for planning purposes (email Sal/Jim/Rene)

- Continued discussion on Tranquility Room

- Former FYE space

- Davidson parking lot space designations

Respectfully Submitted,

Rene Karas