Facilities Planning Committee

December 19, 2019

Attendees:  	Hank Altman, Sal Cintorino, Dr. David Dauwalder, Dr. Marianne Fallon, Jim Grupp, Dr. Mark Jackson, Carolyn Magnan, Sarah Petras, Anna Suski-Lenczewski

Student Center Refresh

- Lighting, furniture (1/6/20), graphics over semester break

- Kiosk for visually impaired

Kaiser Hall

- Renovating rear bathrooms facing Huang Rec Center

Charter Oak

- Admissions relocation in about 2 years

Barnard Hall

- Programming for new space, meetings with Provost and faculty

Maloney Hall

- Need for additional dust collector/expand existing system?

Drop- In Center

- Protected environment/Drop in Center vs Daycare

Davidson Hall

- Torp Theater minor renovations/large project to turn back into a Theater

Huang Recreation Center

- TCO issued, no substantial completion

- Staff moving in 12/30, equipment Jan 2nd & 3rd

Advising Centers

- Separate meeting needed

Phone-a-thon/Community Engagement

- If operation needs to come back to campus, where? Why does it need to be on campus?

- Downtown Community Engagement Office and Director of Community Advancement-different areas

Manafort Garage

- Right of way for bridge in process/complete precast off site

- Investigate shuttle options while lot is closed

- New garage bonding ($16 fee for full time students/$2 fee part time students)

Vance Academic Center

- Review of Business Analytics space using (4) existing breakout rooms

As May Arise

- Math Department Offices

- BS, Electrical Engineering

  - Sufficient space in New Engineering Building.  Building was programmed without this space.  Space exists, however proposed equipment (motor controls, generators), may cause building issues

  - Could this be located in Copernicus/does it have to be in the New Engineering Building?

  - Dr. Jackson indicated existing faculty in Copernicus are looking for additional space, discussions indicate more areas coming to Copernicus?

  - Analysis needed on impact of existing spaces in Copernicus

Respectfully Submitted,

Rene Karas