Facilities Planning Committee

March 24, 2021

Via Teams

Attendees:      Charlene Casamento, Chief Financial Officer

Sal Cintorino, Chief Operations Officer

Dr. George Claffey, Chief Information Officer

Sue Collins, Special Assistant to the President for Foundation Affairs and Development

Dr. David Dauwalder, Provost

Dr. Marianne Fallon, Associate Vice President for Academic Affairs - Planning and Resources

Dr. Kimberly Kostelis, Dean School of Education and Professional Studies

Carolyn Magnan, University Counsel

James Grupp, Director of Engineering

Dr. Frederic LaTour, Faculty Senate President

Dr. Stacey Miller, Vice President Equity and Inclusion

Kathy Poirier, UPBC Representative

Davidson Hall

- Multiuse conference room for multiple area usage

- Review second floor marketing space with S. Collins

- Potential relocation of Provost Office

- Review final drawing at April meeting

Barnard Hall

- Groups can tour the building if they wish

- Phase II renovations to existing building are in progress

- Counseling renovations-project being awarded (90 day construction upon award)

- Childhood Ed offices-out to bid (75 day construction upon award)

Carroll Hall

- CIE will be first group to move from Carroll

- Review of Powerpoint for various groups to be housed in Carroll

  - TRIO/Cont Ed/IMRP need to vacate 185 Main St as soon as possible

    - New TRIO grant program needs to be online as soon as possible

    - Get all (4) TRIO programs together

  - Recommendations on second floor swing space

  - Basement and first floor Drop-in Center with a connection to a number of CCSU and community groups (Teacher Education, City of New Britain, Board of Education)

  - Continuing Education-recommended location Library third floor

    - Potential impact on taxes of events not going thru Event Management/work together to minimize this impact

  - Auditor space-location other than Carroll Hall?

Willard DiLoreto

- Improve Advising Space

- LALCC space relocated from Library to Willard DiLoreto due to connection point needs for Library Annex project, this will no longer be the connection point, connection point will be near the Media Center.  Discussion on which groups could use space in the Library.

Library Annex

- Value engineering in progress to bring project into budget

New Engineering Building

- Project 1 month behind

- Determine what items are coming from Copernicus to new building

Copernicus Backfill

- Math remain in existing space, potentially relocate AAUP

School of Business Mini Lab

- Work in progress on a smaller scale project

Barrows Hall

- Review space available with LGBT Center

Willard DiLoreto Parking Garage

- Offices that may need to be relocated due to bridge connection

Fall 2021 Preparations

- Memorial Hall-potentially offline for dining, use Hilltop

- Living Learning Communities in the residence halls

- Bachelor of General Studies

- Disbanding of Scan Optics (need 3 weeks notice)

- Event requests-additional discussion needed

- Space for Ombudsperson

Respectfully Submitted,

Rene Karas