Facilities Planning Committee

November 14, 2019

Attendees:  	L Bucher, George Claffey, Dr. David Dauwalder, Dr. Marianne Fallon, Jim Grupp, Dr. Michael Jasek, Carolyn Magnan, Sarah Petras

Student Center Refresh

- Lighting, furniture, graphics over semester break

Davidson Hall Logistics

- Equity & Inclusion-additional space upstairs in Davidson

- Controller in former Ombudsman space

- Classrooms offline/working on planning for vacated offices

Writing Center

- Minor renovations over semester break

Maloney Hall

- Dust collector issues being clarified with Fire Dept

- Art Department additional needs, determining if they are work orders, one-time requests or capital projects

- M. Fallon indicated CCSU does not have an art fee (other institutions do), used for replenishing supplies, etc

Drop- In Center

- No longer needed for Jan 2020

Labyrinth

- Proposed location in front of Dance Education Center

Torp Theater Renovations

- Work lighting on stage/shell to be installed

Huang Recreation Center

- Egress inspection postponed

- Substantial completion end of Dec

- Rubber floor installation in progress

Advising Center

- Meeting to discuss space/fit/separate centers

- Existing centers do not have sufficient space/development of pilot

Phone-athon

- Move back to campus, cannot use VOIP phones, potential locations DiLoreto 309, Basset 104 (short term)

Other

- New Engineering Building noise from pile driving

- Develop model classrooms in Carroll(funding source?)

- Increase single use faculty office for Math

  - Relocate AAUP

  - Long term Carroll Hall

  - Sanford classrooms

Respectfully Submitted,

Rene Karas