Facilities Planning Committee

October 21, 2020

Via Teams

Attendees:  	Charlene Casamento, Sal Cintorino, George Claffey, Sue Collins, Dr. David Dauwalder, Dr. Marianne Fallon, Jim Grupp, Dr. Frederic Latour, Carolyn Magnan, Kathy Poirier, Anna Suski-Lenczewski

- FPC agendas and minutes for the 2019-2020 academic year to be updated on CCSU website

- Continued work on Hyflex Plan, classroom conversions emphasize safety to create new environments on campus

Project Updates

- Barnard Hall Addition and Renovation

  - Substantial completion of the addition in December

  - Renovation to existing building to take place Jan – Jun 2021, ready for Fall 2021

  - $2 million for requests for Barnard from the Capital Equipment fund

  - Discussion on vacated Carroll space will be discussed at upcoming FPC meeting

  - Social Work will relocate from Vance to Barnard

- Engineering Building

  - Block/roof work in progress, project about 1 month behind

  - Summer 2021 move

- Library Annex

  - Schematic Design phase, value engineering

  - Starbucks will remain online

- Copernicus Hall Backfill

  - Discussions with Provost and Dean, $1.3 million funds from state can only be used in Copernicus

  - Programming timeline estimated at two months

- Davidson Hall

  - Various moves to take place

- Willard DiLoreto Garage

  - Letter to impacted neighbors

  - Updated budget figures

As May Arise

- Charter Oak to relocate to 185 Main St.  Existing Charter Oak building potentially an Admissions House

- Institutional Advancement areas move to Davidson

- Open space on campus:  Barrows 1st floor, some space in Davidson

- Discussion on improving communication between FPC and other groups (UPBC, etc) and distinguishing FPC from other building committees, etc.

Respectfully Submitted,

Rene Karas