Facilities Planning Committee

October 20, 2021

Via Teams

Attendees:      Lisa Bucher, Interim Chief Budget and Compliance Officer

Sal Cintorino, Chief Operations Officer

Dr. George Claffey, Chief Information Officer

Dr. Marianne Fallon, Associate Vice President for Academic Affairs - Planning and Resources

Dr. Kimberly Kostelis, Interim Provost

Carolyn Magnan, University Counsel

James Grupp, Director of Engineering

Dr. Frederic Latour, Faculty Senate President

Anna Suski-Lenczewski, Chief Human Resources Officer

Dr. John Tully, Interim Vice President for Student Affairs

Kathy Poirier, UPBC Representative

Davidson Hall

- Conference room created and nearing completion.  Set up similar to hy-flex room with booking thru CRO

- Creating space for Alumni Affairs in room 206

Marcus White

- Work in progress to reconfigure Student Technology Center and relocate Copy Center and expand offerings

Barnard Hall

- Main project complete, other work being taken care of in house

- Advising moving in late October

  - Review needed of CLASS and School of Business advising space

Carroll Hall

- Proposals for Drop In Center are being reviewed

  - Funding sources for staffing and security.  COO area taking care of minor renovations

Library/ Library Annex

- Value engineering in progress to bring Library annex project into budget

- Determine a dedicated eating area

Applied Innovation Hub

- Building to be used for Open House

Copernicus Backfill

- Determine what vacated space will be used for/issue of relocated departments retaining their existing space needs resolution

Willard DiLoreto Parking Garage

- Road closure/garage may open before bridge

185 Main St

- CCSU presence downtown in unknown

Misc

- Identify 24 hour study area

- Witness Stone project using office in History Department

- LGBTQ Center has relocated to Barrows hall

Major Project Update

- New Bond sale needed for future projects/BOR is working on moving this forward (last sale done by C. Casamento)

- Legislation needed for general fund projects

Campus COVID Operations

- Continuing to look at public coming to campus

- F. Latour indicated faculty are questioning the accuracy of the dashboard and it being lower than actuals

Respectfully Submitted,

Rene Karas