Facilities Planning Committee

September 19, 2019

Attendees:  	Hank Altman, Sal Cintorino, Charlene Casamento, George Claffey, Dr. David Dauwalder, Dr. Marianne Fallon, Jim Grupp, Dr. Michael Jasek, Dr. Mark Jackson, Carolyn Magnan, Sarah Petras

Huang Recreation Center

- Training to be set up for Student Affairs for building items

- Soft opening at end of semester, full opening in Jan

Parking

- Enforcement commenced 9/16, issues seem to settle down and flow improved

- (41) faculty spots in James lot

- New garage schedule still being finalized/Phase II-once garage starts construction, request one-time funds for shuttle

- Parking Task Force-additional faculty members

- M. Jackson appreciates S. Cintorino meeting with people one on one

- C. Casamento indicated that with drop in enrollment and students leaving after fall semester, spring garage construction may not be as much of a problem

- Guests can park in red lots

- Ticket monies go to scholarships and enforcement activities

Memorial Hall Student Space

- Description of space, also location in D309

- Rooms need an official name

Psychological Sciences

- Marcus White offices and labs complete

- Project request for Bassett 104 and other rooms to be renovated (need estimated cost, Bond Eq funds)

Student Center Semesters

- Lighting/painting estimates to Charlene and Food Service committee

Writing Center

- Addressing options

Drop In Center

- Code issues/trailers

Cyber Security

- Dean Kim indicated this program has substantial potential growth, space request does not support growth

As May Arise

- Copernicus 313

- Davidson Hall logistics

- Campus wide needs

  - Math

  - Physics

  - Advising Personnel (C. Casamento)

- Labyrinth

Respectfully Submitted,

Rene Karas